Risk Register
We built a risk register that captures anything that could trip us up while we’re building and running the e‑commerce platform for HIZABS/ABAYA online shopping website.. Every item gets a unique ID and a short note, so we can spot it fast. We rate each risk on likelihood and impact, then combine those two numbers into a severity score. That score tells us which items – like missed deadlines, payment‑gateway glitches, or sloppy product listings – need our immediate attention.
We also slap colour on the grid to make it easier on the eyes. Red flags the worst‑case risks, orange warns of medium‑level trouble, and green means we’re relatively safe. That way, anyone glancing at the sheet can see at a glance what needs fixing without digging through numbers.
Every row also names a person who owns that risk, so we all know who’s answerable. For example, the dev squad watches over code bugs and security holes, while marketing looks after anything that might scare customers. We list what we can do to stop a risk and, separately, what we’ll do if it actually hits.
ID	Risk Description	Likelihood	Impact	Severity	Owner	Mitigating Actions	Contingency Actions	Progress	Status
1	Risk of data loss	2	5	10	Project Manager	Cloud backups, GitHub version control	Restore backup data	Backup implemented	Open
2	Poor time management	3	5	15	Scrum Master	Sprint planning, task tracking	Adjust deadlines	Weekly meetings	Open
3	Bugs/errors in code	3	4	12	Developers	Testing & code reviews	Fix bugs quickly	Testing ongoing	Open
4	Website downtime	2	5	10	Developers	Reliable hosting	Backup server	Configured	Open
5	Payment security issues	3	5	15	Developers	SSL, secure gateways	Disable payments temporarily	Integrated	Open
6	Inventory mismanagement	3	4	12	Inventory Manager	Real-time tracking	Restock quickly	In progress	Open
7	Poor user experience	4	3	12	UI/UX Designer	Improve design, testing	Redesign UI	Ongoing	Open
8	Delivery delays	3	4	12	Operations Manager	Reliable couriers	Inform customers	Ongoing	Open
9	Low customer trust	3	3	9	Marketing Team	Reviews & testimonials	Increase ads	Ongoing	Open
10	High competition	4	3	12	Marketing Team	Branding strategies	Promotions	Ongoing	Open
11	Mobile issues	4	3	12	Developers	Responsive design	Fix layout bugs	Testing	Open
12	Cart abandonment	4	3	12	Marketing Team	Easy checkout	Offer discounts	Ongoing	Open
13	Supplier delays	3	4	12	Operations Manager	Backup suppliers	Switch vendors	Ready	Open
14	Cyber attacks	2	5	10	Developers	Firewalls, updates	Recover system	Applied	Open
15	Product quality issues	3	5	15	Quality Manager	Quality checks	Refund/returns	Active	Open

If you look at the progress column, you’ll see most risks are still open, but we’re actively working on them. All in all, the register gives us a tidy, hands‑on way to stay ahead of trouble, and the colour cues make the whole thing a lot quicker to read.
###

ID
1
2
3
4
5
6
7
8
9
10
11
12
13